Status Report

**Team: Team 1**

Mitglied 1: (Michael Hauser ,01267565)

Mitglied 2: (Angela Todhri, 11815296)

Mitglied 3: (Ismail Üner, 11721981)

Mitglied 4: (Flaminia Anselmi, 11934695)

Mitglied 5: (Sebastian Hepp, 01015083)

Mitglied 6: (Maximilian Heine, 01317323)

**Proseminargruppe: Gruppe 6**

**Datum: 12.04.2021**

# Projektplan

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Nr.** | **Milestone** | **Edited by** | **App. Time** | **Real Time** | **Deadline** | **Real Date** |
| **1** | Konzeptbeschreibung  - Systemüberblick  - Use Cases  - Klassendiagramm  - SW-Architektur  - GUI Prototyp  - Projektplan | All | 50:00 | 12.5 | 18.03.2021 | 17.03 |
| **2** | Programming Issue Distribution | All | 04:00 |  | 23.03.2 |  |
| **3** | Model | Flaminia/Angela | 35:00 |  | 25.03.2021 |  |
|  | Database | Sebastian |  |  |  |  |
| **4** | Basic Frontend  -login  -admin menu  -manager menu | Ismail | 10:00 |  | 25.03.2021 |  |
| **5** | Raspberry Pi Setup | Michael/Max | 15:00 |  | 28.03.2021 |  |
| **6** | TimeFlip Setup | Michael/Sebastian | 15:00 |  | 03.04.2021 |  |
| **7** | REST BLE Communication | Max/Sebastian | 30:00 |  |  |  |
| **8** | Advanced Backend Functionality Controllers, Services, Repository | All | 80:00 |  | 13.04.2021 |  |
| **9** | Advanced Frontend  -lobby  -special prompts  -special error handling  -special stats view | Angela/Flaminia /Max | 50:00 |  | 20.04 |  |
| **10** | Data Management  -create game statistics  -create personal statistics  -create terms | Ismail/Michael | 20:00 |  | 27.04 |  |
| **11** | Bugfix | All | 50:00 |  | 27.04 |  |
| **12** | Stable and working system | All |  |  | 06.05.2021 |  |
| **13** | Project Results for Acceptance Test | All |  |  | 13.05.2021 |  |
| **14** | Documentation Acceptance Tests | All |  |  | 20.05.2021 |  |
| **15** | Testing | All | 30:00 |  |  |  |
| **16** | Final project results | All | 10:00 |  | 18.06.2021 |  |
| **17** | Final presentation | All | 08:00 |  | 21.06.2021 |  |