# Projektplan

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Nr. | Milestone | Edited by | App. Time | Deadline |
| 1 | Konzeptbeschreibung  - Systemüberblick  - Use Cases  - Klassendiagramm  - SW-Architektur  - GUI Prototyp  - Projektplan | All | 50:00 | 18.03.2021 |
| 2 | Programming Issue Distribution | All | 04:00 | 23.03.2021 |
| 3 | Model | Flaminia/Angela | 35:00 | 25.03.2021 |
|  | Database | Sebastian |  |  |
| 4 | Basic Frontend  -login  -admin menu  -manager menu | Ismail | 10:00 | 25.03.2021 |
| 5 | Raspberry Pi Setup | Michael/Max | 15:00 | 28.03.2021 |
| 6 | TimeFlip Setup | Michael/Sebastian | 15:00 | 03.04.2021 |
| 7 | REST BLE Communication | Max/Sebastian | 30:00 |  |
| 8 | Advanced Backend Functionality Controllers, Services, Repository | All | 80:00 | 13.04.2021 |
| 9 | Advanced Frontend  -lobby  -special prompts  -special error handling  -special stats view | Angela/Flaminia /Max | 50:00 | 20.04 |
| 10 | Data Management  -create game statistics  -create personal statistics  -create terms | Ismail/Michael | 20:00 | 27.04 |
| 11 | Bugfix | All | 50:00 | 27.04 |
| 12 | Stable and working system | All |  | 06.05.2021 |
| 13 | Project Results for Acceptance Test | All |  | 13.05.2021 |
| 14 | Documentation Acceptance Tests | All |  | 20.05.2021 |
| 15 | Testing | All | 30:00 |  |
| 16 | Final project results | All | 10:00 | 18.06.2021 |
| 17 | Final presentation | All | 08:00 | 21.06.2021 |